MONDOSHAWAN PROTOCOL

ROADMAP & MILESTONE TIMELINE

February 2026 — From IKO to Mainnet and Beyond

✅  PHASE 0 — FOUNDATION  [COMPLETED]

September 2025 – February 2026

| Deliverable | Status | Evidence |
| --- | --- | --- |
| Full L1 blockchain built from scratch in Rust | ✅ Complete | GitHub repo |
| GhostDAG consensus implementation | ✅ Complete | Source code |
| Post-quantum cryptographic signatures (ML-DSA) | ✅ Complete | Source code |
| TriStream mining architecture | ✅ Complete | Source code |
| EVM compatibility layer | ✅ Complete | Source code |
| Testnet launch with block production | ✅ Live | Testnet explorer |
| Block explorer deployed | ✅ Live | Public URL |
| QMON ticker unification across all repos | ✅ Complete | GitHub |
| Tokenomics document finalized | ✅ Complete | Document |
| Kommunitas IKO application submitted | ✅ Complete | Application |

🚀  PHASE 1 — IKO & TOKEN LAUNCH

Target: March – April 2026  |  Duration: ~6 weeks

| Week | Milestone | Key Metric / Deliverable |
| --- | --- | --- |
| W1–W2 | Kommunitas approval + IKO setup | KYC complete, contract deployed on Polygon |
| W2 | ERC-20 wrapper contract deployment | Verified contract on PolygonScan |
| W2–W3 | Wrapper contract audit (Hacken/Solidproof) | Published audit report (Development Milestone 1) |
| W3 | IKO launch on Kommunitas | Secure IKO live, 72-hour refund window |
| W4 | TGE — Token Generation Event | 20% IKO tokens distributed (14M QMON circulating) |
| W4–W5 | DEX listing on QuickSwap (Polygon) | Liquidity pool live, locked 12 months via DxLock |
| W5–W6 | Post-launch community building | Telegram/Twitter growth campaigns, KOL outreach |

🔧  PHASE 2 — ECOSYSTEM GROWTH

Target: April – August 2026  |  Months 1–5 post-TGE

| Month | Milestone | Key Metric / Deliverable |
| --- | --- | --- |
| M1 | IKO vesting begins (monthly linear unlock) | 11.2M QMON unlocked per month for IKO holders |
| M1–M2 | Hire 2 senior Rust developers | Job postings live, first hires onboarded |
| M2 | CEX listing #1 (Gate.io / MEXC / Bitmart) | Confirmed listing, market making active |
| M3 | Marketing allocation begins monthly unlock | KOL campaigns, sponsored content, community AMAs |
| M3–M4 | Mainnet hardening (testnet stress testing) | 10,000+ test transactions processed |
| M5 | IKO vesting complete — all IKO tokens unlocked | 70M QMON fully distributed to IKO participants |
| M5 | Ecosystem grants program launches (6-mo cliff) | Grant application portal live, first grants awarded |

⚡  PHASE 3 — MAINNET LAUNCH

Target: August – October 2026  |  Months 6–8 post-TGE

| Month | Milestone | Key Metric / Deliverable |
| --- | --- | --- |
| M6 | Full protocol security audit | Audit firm engaged, (Development Milestone 3) |
| M6–M7 | Mainnet genesis block | Live mainnet, block explorer public (Milestone 2) |
| M7 | TriStream mining goes live | GPU, ASIC, and ZK mining streams active |
| M7–M8 | Token swap: Polygon ERC-20 → native QMON | Swap portal live, migration guide published |
| M8 | Post-quantum signatures live on mainnet | All mainnet transactions use ML-DSA |
| M8 | Native DEX integration | QMON trading on mainnet DEX |

🌐  PHASE 4 — DECENTRALIZATION & GROWTH

Target: October 2026 – February 2027  |  Months 8–12 post-TGE

| Month | Milestone | Key Metric / Deliverable |
| --- | --- | --- |
| M9 | On-chain governance launch | Proposal and voting system live |
| M10 | 100+ active miners/validators | On-chain verified (Development Milestone 4) |
| M10–M11 | CEX listing #2 (larger exchange) | Tier 2+ exchange confirmed |
| M12 | Team tokens begin vesting (cliff complete) | First team unlock, 24-month linear from here |
| M12 | Treasury reserve unlocks to governance | Community-controlled via on-chain voting |
| M12 | First anniversary — ecosystem review | Published metrics: miners, txns, TVL, holders |

🔭  PHASE 5 — LONG-TERM VISION (Year 2+)

- Cross-chain bridges: Ethereum and BSC bridges for wrapped QMON

- L2 ecosystem: Support for rollups and application-specific chains secured by Mondoshawan

- ZK privacy features: Optional transaction privacy via zero-knowledge proofs (ZK mining stream provides infrastructure)

- Enterprise partnerships: Post-quantum security consulting for institutions migrating to quantum-safe infrastructure

- Full decentralization: Team vesting complete at month 36. Ecosystem fully community-governed.

## MILESTONE DEPENDENCY MAP

Each phase unlocks the next. No phase starts until its predecessors are complete. Development fund tokens are locked to milestone delivery.

| IKO SUCCESS unlocks → | AUDIT + HIRES unlocks → | MAINNET unlocks → | DECENTRALIZATION |
| --- | --- | --- | --- |
| Funds audits, liquidity, team | Hardens code, grows ecosystem | Live blockchain, mining active | Community-governed protocol |

CONFIDENTIAL — Prepared for Kommunitas IKO Evaluation  |  February 2026